**WNR (Wireless Neural Recorder)**

Rice University

Weekly Progress Report 27

4/23/2016 - 5/2/2016

**Agenda for meetings**

Mentor Meeting:

1. Final design review.

**Activities this week**

1. Cycle V Documentation
2. Finished up the last of testing and pcb design for the year

**Problems encountered**

1. Documentation

**Time devoted to project this week**

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks Accomplished** | **Hours Spent** |
| Stephen Xia | * Cycle V Documentation * Power Consumption vs. Sampling Rate Test | 12 |
| Tingkai Liu | * Cycle V Documentation * Power Consumption vs. Sampling Rate Test | 12 |
| Xin Huang | * Cycle V Documentation * New Ideal PCB Design | 12 |
| Yuan Gao | * Cycle V Documentation * New Ideal PCB Design | 12 |
|  | **Team Total** | 48 |

**Meetings Minutes**

Weekly Meeting – 5/2/2016, 10:00PM - 11:00 PM

Attendees: Stephen Xia, Tingkai Liu, Xin Huang, Yuan Gao, Gary Woods

Location: OEDK 104

Completed objectives:

1. Final Design Review
   1. Nothing much to say other than it went smoothly
   2. Last meeting of the year; maybe this project will continue another year

**Expenditures**

* N/A

**Action items list**

|  |  |  |  |
| --- | --- | --- | --- |
| **Action item** | **Owner** | **Due date** | **Status** |
| Cycle V Documentation | Stephen Xia | 5/2/2016 | 100% |
| Power Consumption vs. Sampling Rate Test | Tingkai Liu | 5/2/2016 | 100% |
| New PCB Design | Xin Huang | 5/2/2016 | 100% |

**Additional Comments/Questions for Mentors**